GOVERNMENT OF INDIA

Ministry of Social Justice & Empowerment

Department of Social Justice & Empowerment (DoSJE)

BUSINESS REQUIREMENT DOCUMENT

AI-Powered Citizen Assistant Chatbot

For MOSJE Official Web Portal

https://socialjustice.gov.in

| Document Title | BRD — MOSJE AI Citizen Chatbot |
| --- | --- |
| Document ID | MOSJE-BRD-CHATBOT-2025-01 |
| Version | 1.0 (Final Draft) |
| Prepared For | Department of Social Justice & Empowerment |
| Prepared By | Technical Strategy & Digital Transformation Cell |
| Date | June 2025 |
| Classification | CONFIDENTIAL — Internal Use Only |
| Status | Under Review |

# Table of Contents

Table of Contents	2

1. Executive Summary	4

2. Project Background & Motivation	5

2.1 About the Department	5

2.2 Current Challenges	5

2.3 Opportunity Statement	5

3. Project Scope	6

3.1 In-Scope	6

3.2 Out of Scope	6

3.3 Scheme Coverage Matrix	6

4. Functional Requirements	8

4.1 Core Conversational Engine	8

4.2 Scheme Knowledge & Q&A Engine	8

4.3 Chat History & Memory	8

4.4 Export & Import Feature	9

4.5 Onboarding & Suggested Questions	9

4.6 Source Citation System	10

4.7 Multilingual Support	10

4.8 Accessibility	10

5. UI/UX Design Requirements	12

5.1 Design Philosophy	12

5.2 Chat Widget Modes	12

5.3 Visual Design Specifications	12

5.4 Animations & Micro-interactions	13

5.5 Responsive Breakpoints	13

6. Technical Architecture	14

6.1 High-Level Architecture	14

6.2 RAG Architecture for Scheme Knowledge	14

6.3 Technology Stack	14

7. Non-Functional Requirements	16

7.1 Performance	16

7.2 Security	16

7.3 Scalability & Reliability	16

7.4 Compliance	16

8. Integration Requirements	17

8.1 External System Integrations	17

9. Admin Dashboard Requirements	18

9.1 Knowledge Base Management	18

9.2 Analytics & Insights	18

9.3 Content Moderation	18

9.4 User Roles	18

10. Implementation Roadmap	20

11. Risk Register	21

12. Acceptance Criteria & Testing	22

12.1 Functional Acceptance Tests	22

12.2 Performance Acceptance Tests	22

12.3 User Acceptance Testing (UAT)	22

13. Glossary	23

14. Document Sign-off & Approval	24

# 1. Executive Summary

The Department of Social Justice & Empowerment (DoSJE), under the Ministry of Social Justice & Empowerment (MoSJE), Government of India, serves millions of citizens across diverse beneficiary groups — Scheduled Castes, Other Backward Classes, senior citizens, persons with disabilities, transgender individuals, drug de-addiction beneficiaries, and sanitation workers. To improve citizen experience, reduce call centre load, and ensure 24×7 availability of scheme information, the Department proposes to deploy a state-of-the-art AI-powered chatbot on the official portal.

This Business Requirement Document (BRD) defines the functional scope, technical specifications, UI/UX guidelines, data governance requirements, integration architecture, and non-functional requirements for the chatbot solution. The chatbot — internally codenamed SAHAY (Smart AI Helper for Assistance & Yojana information) — will serve as an interactive, multilingual, context-aware digital assistant capable of answering citizen queries related to all 17+ flagship schemes of MOSJE.

Key Objectives at a Glance

- Provide instant, accurate, and verifiable information on all MOSJE schemes.

- Reduce dependency on manual helplines and in-person enquiries.

- Offer an accessible, multilingual, mobile-first interface.

- Maintain full conversation history with export/import capabilities.

- Deliver source-cited responses for transparency and trust.

- Enable future scalability for new schemes and integrations.

# 2. Project Background & Motivation

## 2.1 About the Department

The Department of Social Justice & Empowerment (DoSJE) is the nodal department for welfare, empowerment, and social justice for historically disadvantaged communities in India. Its mandate covers policy formulation, scheme implementation, grant disbursement, and oversight across five broad pillars:

- Welfare of Scheduled Castes (SCs)

- Welfare of Other Backward Classes (OBCs) and Economically Backward Classes (EBCs)

- Welfare of Senior Citizens

- Prevention of Alcoholism and Drug Abuse

- Welfare of Transgender Persons and Persons Engaged in Begging

## 2.2 Current Challenges

Despite offering a wide array of schemes, DoSJE faces significant challenges in citizen outreach and information dissemination:

- Information Fragmentation: Scheme information is scattered across 17+ separate portals and PDFs, making navigation difficult for ordinary citizens.

- Language Barrier: A large portion of beneficiaries communicate in regional languages and face difficulty accessing English-only content.

- Helpline Overload: National helplines (14446, 14566, 14567) receive thousands of repetitive informational queries that could be automated.

- Digital Literacy Gap: Many potential beneficiaries are unaware of schemes applicable to them.

- No Single Window: Citizens must visit multiple websites to understand eligibility, documentation, and application procedures.

## 2.3 Opportunity Statement

A next-generation AI chatbot on the MOSJE portal can bridge this gap — acting as a single intelligent interface that guides citizens to the right scheme, explains eligibility and documentation requirements, provides real-time helpline numbers, and refers users to the appropriate application portals. This aligns with the Government of India's broader Digital India initiative and the National e-Governance Plan (NeGP).

# 3. Project Scope

## 3.1 In-Scope

- AI-powered conversational chatbot for socialjustice.gov.in

- Coverage of all 17 listed MOSJE schemes with deep Q&A capability

- Multi-turn, context-aware conversation with history memory

- Chat export (JSON/PDF) and import functionality

- Suggested/sample questions for new users (onboarding prompts)

- Source citation system displaying referenced documents/portals per answer

- Modern, futuristic, accessible UI with animations and visual design

- Multi-language support (Hindi, English, and 8 regional languages)

- Mobile-first responsive design

- Admin dashboard for scheme knowledge base management

- Integration hooks for National Helpline numbers

- Feedback & rating mechanism per response

## 3.2 Out of Scope

- Direct application processing or form submission via chatbot

- Real-time database queries into live scheme beneficiary systems (Phase 1)

- Payment or financial transaction handling

- Creation of new government accounts or login sessions on external portals

- AI training / model development (uses hosted LLM APIs)

## 3.3 Scheme Coverage Matrix

| # | Scheme Name | Target Beneficiary | Portal/URL |
| --- | --- | --- | --- |
| 1 | e-ANUDAAN (NGO GIA Proposal System) | NGOs seeking government grants | grants-msje.gov.in |
| 2 | Nasha Mukt Bharat Abhiyaan (NMBA) | Drug abuse victims & families | nmba.dosje.gov.in |
| 3 | PM-AJAY (PM Anushuchit Jaati Abhyuday Yojana) | Scheduled Caste communities | pmajay.dosje.gov.in |
| 4 | Ageing with Dignity / AVYAY | Senior citizens (60+) | scw.dosje.gov.in |
| 5 | National Overseas Scholarship (NOS) | SC students for overseas studies | nosmsje.gov.in |
| 6 | SMILE — Beggary Rehabilitation Portal | Persons in begging, destitutes | socialjustice.gov.in |
| 7 | National Portal for Transgender Persons | Transgender individuals | transgender.dosje.gov.in |
| 8 | Post Matric Scholarship for SC Students | SC students (post-class 10) | scholarships.gov.in |
| 9 | PM-DAKSH (Skill Development) | SC, OBC, EBC, DNT workers | pmdaksh.dosje.gov.in |
| 10 | National Helpdesk — Prevention of Atrocities (POA) | SC/ST atrocity victims | nhapoa.gov.in |
| 11 | Development Action Plan for SCs (DAPSC) | SC communities at district level | socialjustice.gov.in |
| 12 | Drug Abuse Monitoring System (DAMS) | Administrators & health workers | dams.dosje.gov.in |
| 13 | NAMASTE (Sanitation Ecosystem) | Sewer / septic tank workers | namastescheme.com |
| 14 | National Helpline for Senior Citizens (NHSC) | Senior citizens (distress) | Elderline: 14567 |
| 15 | TAPAS (Training for Productivity) | Welfare institution staff | tapas.dosje.gov.in |
| 16 | PM-SURAJ (Credit Portal) | SC / marginalised entrepreneurs | pmsuraj.dosje.gov.in |
| 17 | National Action Plan — Drug Demand Reduction | General public, youth | grants-msje.gov.in |

# 4. Functional Requirements

## 4.1 Core Conversational Engine

FR-CONV: Conversation Management

FR-CONV-01: The chatbot shall understand and respond to natural language queries in English and Hindi (with auto-detect). The system shall support intent recognition, entity extraction, and contextual disambiguation.

FR-CONV-02: The system shall maintain a conversation context window of at least 20 previous exchanges per session. All responses shall consider the full conversation history to avoid repetition and improve relevance.

FR-CONV-03: The chatbot shall gracefully handle out-of-scope queries by acknowledging limitations and suggesting related topics or directing the user to the DoSJE contact page.

FR-CONV-04: The system shall support multi-turn clarification dialogues — e.g., if a user asks 'Am I eligible?', the chatbot shall ask follow-up questions (age, caste category, income) before answering.

FR-CONV-05: Responses shall be structured — using bullet points, headings, numbered lists, tables, and call-to-action buttons where appropriate — to maximise clarity.

## 4.2 Scheme Knowledge & Q&A Engine

FR-SCHEME: Scheme-Specific Capabilities

FR-SCHEME-01: The chatbot shall have a deep knowledge base for each of the 17 listed schemes including: scheme overview, objectives, eligibility criteria, benefits/quantum of assistance, application procedure, required documents, implementing agency, portal links, helpline numbers, FAQs, and recent updates.

FR-SCHEME-02: Users shall be able to ask free-form questions such as 'How do I apply for PM-DAKSH?', 'Who is eligible for NOS Scholarship?', 'What documents do I need for Post Matric Scholarship?', or 'What is the PM-AJAY scheme?'.

FR-SCHEME-03: The knowledge base shall be updateable by authorized administrators through a CMS-style interface without code changes.

FR-SCHEME-04: The chatbot shall support scheme comparison queries — e.g., 'What is the difference between PM-DAKSH and TAPAS?'.

FR-SCHEME-05: For schemes with online application portals, the chatbot shall display a direct 'Apply Now' button linking to the appropriate government portal.

## 4.3 Chat History & Memory

FR-HIST: Persistent History Management

FR-HIST-01: All conversation history within a session shall be stored in the browser's local storage (or server-side for authenticated users) and remain accessible on page reload.

FR-HIST-02: Users shall be able to view a chronological list of all past chat sessions, each labelled with date, time, and a system-generated session summary.

FR-HIST-03: Users shall be able to continue any previous chat session, with the chatbot restoring full context and treating it as an active conversation.

FR-HIST-04: Users shall be able to delete individual sessions or clear all history from the UI.

FR-HIST-05: The system shall support session tagging — users can label sessions with custom names (e.g., 'My PM-DAKSH query').

## 4.4 Export & Import Feature

FR-EXPORT: Chat Session Portability

FR-EXPORT-01: Users shall be able to export any chat session in two formats: (a) JSON file containing the full conversation data structure, and (b) formatted PDF with the MOSJE header, date-time stamps, and source citations clearly laid out.

FR-EXPORT-02: The PDF export shall be auto-formatted with: page headers carrying the MOSJE logo and session date, colour-coded message bubbles (blue for user, green for assistant), source citations in footnotes, and a session summary at the top.

FR-EXPORT-03: Users shall be able to import a previously exported JSON file to resume a past session. The system shall validate file integrity before importing.

FR-EXPORT-04: Bulk export of all sessions shall be available as a ZIP archive of individual JSON files.

FR-EXPORT-05: Imported sessions shall be marked with an 'Imported' badge to distinguish them from native sessions.

## 4.5 Onboarding & Suggested Questions

FR-ONBOARD: New User Guidance

FR-ONBOARD-01: For first-time users and new sessions, the chatbot shall display a welcome screen with: the MOSJE mission statement, a brief chatbot introduction, and a curated set of 8–12 suggested starter questions across scheme categories.

FR-ONBOARD-02: Suggested questions shall be categorised by beneficiary type (e.g., 'I am a student', 'I am a senior citizen', 'I run an NGO', 'I am seeking drug de-addiction help').

FR-ONBOARD-03: Each category card shall be clickable to auto-populate the relevant question into the input field and trigger an immediate response.

FR-ONBOARD-04: Dynamic suggested questions shall also appear mid-conversation based on context — e.g., after answering a query about PM-AJAY, the chatbot shall suggest: 'Would you like to know the application process?' or 'Check your eligibility for PM-AJAY'.

FR-ONBOARD-05: The chatbot shall display a 'Not sure? Tell me who you are' button that launches a guided onboarding questionnaire (3–5 questions) to identify the most relevant schemes.

## 4.6 Source Citation System

FR-CITE: Transparency & Reference

FR-CITE-01: Every factual response generated by the AI shall include a 'Sources' section at the bottom listing the references used — including: source document name (e.g., 'PM-DAKSH Scheme Guidelines 2023-24'), source URL (official portal or PDF link), last updated date of the source, and source type (Official Gazette / Scheme Guidelines / FAQ / Annual Report).

FR-CITE-02: Sources shall be displayed in a collapsible accordion component that is closed by default but easily expandable, maintaining UI cleanliness.

FR-CITE-03: Each source shall be a hyperlink to the original government document, opening in a new tab.

FR-CITE-04: If the system cannot identify a reliable source, the response shall carry a clear disclaimer: 'This information is based on general knowledge of scheme guidelines and may not reflect the latest updates. Please verify at [portal URL].'

FR-CITE-05: Admins shall be able to maintain a curated source library mapping each scheme to its official documents, ensuring citation accuracy.

## 4.7 Multilingual Support

FR-LANG-01: The interface shall support English, Hindi, and 8 additional Indian languages: Tamil, Telugu, Kannada, Malayalam, Bengali, Marathi, Gujarati, Urdu, Punjabi, Kashmiri and Odia.

FR-LANG-02: Language selection shall be available via a prominent toggle at the top of the chat window. The system shall also auto-detect the user's browser language as a default.

FR-LANG-03: All UI labels, placeholder text, onboarding content, and scheme FAQs shall be pre-translated and stored. Dynamic AI responses shall be translated in real time using a translation API.

## 4.8 Accessibility

FR-ACC-01: The chatbot shall comply with WCAG 2.1 Level AA and the GoI Web Accessibility Guidelines (GIGW 3.0).

FR-ACC-02: Full keyboard navigation, screen reader compatibility (ARIA labels), and high-contrast mode shall be supported.

FR-ACC-03: Text font size shall be adjustable (small / medium / large) within the chat interface.

# 5. UI/UX Design Requirements

## 5.1 Design Philosophy

The MOSJE chatbot interface shall embody a futuristic yet approachable design language — reflecting the trustworthiness and authority of a Government of India platform while being welcoming to diverse citizens. The design system shall draw from:

- GoI Tricolour identity (deep navy, vibrant saffron, forest green)

- Glassmorphism and subtle gradient effects for modern depth

- Smooth micro-animations for interactive feedback

- Clean typographic hierarchy using accessible, multilingual-friendly fonts

- Floating, non-intrusive layout that overlays on the main portal

## 5.2 Chat Widget Modes

The chatbot shall operate in two display modes:

- Floating Bubble Mode: A minimised circular avatar/button (bottom-right corner) with a pulsating animation and an unread badge. Clicking expands the full chat panel.

- Expanded Panel Mode: A full-height side panel (420px width on desktop, full-screen on mobile) with smooth slide-in animation, containing the header, conversation thread, input area, and action toolbar.

## 5.3 Visual Design Specifications

| Component | Specification | Details |
| --- | --- | --- |
| Chat Header | Height: 64px | Gradient from navy (#003087) to saffron (#FF6600). MOSJE logo (left), chatbot name 'SAHAY' (centre), minimize/fullscreen/close icons (right). Status indicator (green dot) shows 'Online'. |
| User Messages | Bubble Style | Right-aligned, navy background (#003087), white text, rounded corners (18px), subtle drop shadow, timestamp below. |
| AI Responses | Bubble Style | Left-aligned, white background with left border (3px saffron), markdown rendered, source citation accordion below. |
| Input Area | Height: 64px | Frosted glass panel, rounded pill input with mic icon (voice), send button (saffron). 'Powered by AI' watermark. |
| Scheme Cards | Interactive Cards | Displayed for scheme-related queries — card with scheme icon, name, eligibility pill, and 'Learn More' / 'Apply Now' CTA buttons. |
| Onboarding Screen | Welcome View | Animated GoI emblem at top, greeting message, 2x4 grid of category cards with icons (student, senior, NGO, SC community, etc.). |
| Source Citations | Accordion | Collapsed by default. Shows source icon (document/link), document name, last updated date, and external link icon. |
| Loading Indicator | Typing dots | Three animated dots in saffron colour with wave animation. 'SAHAY is thinking...' label. |
| Notifications | Toast | Bottom-left toast notifications for export success, import errors, session save confirmations. |

## 5.4 Animations & Micro-interactions

- Chat panel open/close: Smooth slide-in from right with fade (300ms ease-in-out)

- Floating bubble: Gentle pulsating glow animation (2s loop) in saffron

- Message appear: Fade-up with slight scale transform (150ms)

- Scheme cards: Hover lift effect with saffron border highlight

- Send button: Ripple effect on click in navy blue

- Suggested questions: Staggered entrance animation on load (50ms delays)

- Loading state: Wave-type dot animation in MOSJE saffron

## 5.5 Responsive Breakpoints

- Desktop (≥1280px): Floating side panel, 420px wide, full height

- Tablet (768–1279px): Side panel, 380px wide, 85% height

- Mobile (<768px): Full-screen overlay modal with native keyboard handling

# 6. Technical Architecture

## 6.1 High-Level Architecture

The MOSJE chatbot follows a modern, microservices-inspired architecture consisting of four primary layers:

- Frontend Layer: React.js / Next.js based progressive web application with Tailwind CSS for styling, deployed on NIC cloud or approved GoI cloud infrastructure.

- API Gateway Layer: RESTful API gateway (Node.js / FastAPI) managing session tokens, rate limiting, authentication, and routing to downstream services.

- AI Inference Layer: LLM integration (GPT-4 / Claude / Gemini via API, or NeSi-approved open-source model) with a Retrieval-Augmented Generation (RAG) pipeline for scheme-specific accuracy.

- Data Layer: PostgreSQL for session/history storage, Redis for session caching, Elasticsearch / vector database (Pinecone / Weaviate) for scheme knowledge base retrieval.

## 6.2 RAG Architecture for Scheme Knowledge

Given the critical need for accuracy and traceability in government information, the chatbot shall use Retrieval-Augmented Generation (RAG):

- All scheme guidelines, FAQs, and official documents shall be ingested, chunked, and embedded into a vector database.

- On each user query, semantically relevant chunks are retrieved and injected into the LLM prompt as context.

- The LLM generates a response grounded in the retrieved documents, enabling source citation.

- A feedback loop allows administrators to flag incorrect responses and refine embeddings.

## 6.3 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React.js 18 / Next.js 14 | SSR for SEO, excellent performance, GoI-compatible |
| Styling | Tailwind CSS + Framer Motion | Rapid UI dev, smooth animations |
| State Mgmt | Zustand / Redux Toolkit | Lightweight for chat session management |
| Backend API | FastAPI (Python 3.11) | High-performance async API for AI workloads |
| LLM Integration | OpenAI GPT-4o / gemini-3.1-flash-lite-preview | State-of-the-art language understanding |
| RAG Framework | LangChain + LlamaIndex | Robust document retrieval pipeline |
| Vector DB | Pinecone / Weaviate | Fast similarity search for scheme documents |
| Session DB | PostgreSQL 15 + Redis | Persistent chat history + fast session cache |
| File Export | jsPDF + FileSaver.js | Client-side PDF/JSON export |
| Translation | Google Translate API / Bhashini | GoI-aligned multilingual support |
| Auth (Admin) | OAuth 2.0 + GoI DigiLocker | Secure admin access aligned with GoI standards |
| Hosting | NIC Cloud / MeghRaj | GoI-approved cloud infrastructure |
| CDN | AWS CloudFront / Akamai | Fast static asset delivery |
| Monitoring | Grafana + Prometheus | Real-time performance and error tracking |

# 7. Non-Functional Requirements

## 7.1 Performance

- Average response time for a chatbot reply: ≤ 3 seconds under normal load

- Page load time for chat widget: ≤ 1.5 seconds (LCP)

- Concurrent users supported: ≥ 10,000 simultaneous sessions

- System availability: 99.9% uptime SLA (excluding GoI scheduled maintenance windows)

## 7.2 Security

- All API communication over HTTPS/TLS 1.3

- Input sanitization to prevent prompt injection attacks

- PII masking: No personally identifiable information stored in logs

- OWASP Top-10 compliance mandatory for all endpoints

- Data retention policy: Chat history auto-purged after 90 days (configurable by user)

- CERT-In guidelines compliance for government-facing applications

## 7.3 Scalability & Reliability

- Horizontal auto-scaling on API and AI inference layers

- Circuit breaker patterns for LLM API failures with graceful fallback to static FAQ mode

- Daily automated backups of the knowledge base and session database

- CDN-cached static assets with versioned deployments for zero-downtime updates

## 7.4 Compliance

- Personal Data Protection compliance aligned with India's DPDP Act 2023

- GIGW 3.0 — Guidelines for Indian Government Websites

- WCAG 2.1 Level AA — Web Content Accessibility Guidelines

- NIC STQC audit requirement for GoI web applications

# 8. Integration Requirements

## 8.1 External System Integrations

| System | Integration Type | Purpose |
| --- | --- | --- |
| National Scholarship Portal | Deep link redirection | Direct 'Apply Now' links for PMS and NOS schemes |
| PM-AJAY Portal (pmajay.dosje.gov.in) | Deep link + API (future) | Scheme application tracking status (Phase 2) |
| NMBA Portal (nmba.dosje.gov.in) | Deep link + FAQ sync | Drug helpline 14446, NRC locator |
| Transgender Portal | Deep link redirection | Certificate application process links |
| NAMASTE Portal | Deep link redirection | Sanitation worker registration links |
| Bhashini (NPCI) | Translation API | Real-time multilingual response translation |
| DigiLocker | OAuth integration | Optional user identity for session personalisation |
| Google Analytics 4 | JS tracking snippet | User behaviour analytics and query insights |
| MOSJE CMS (existing) | REST API / webhook | Knowledge base auto-sync with official content updates |

# 9. Admin Dashboard Requirements

A secure, web-based administration console shall be provided for authorized DoSJE officials. The dashboard shall not be publicly accessible and shall require role-based authentication.

## 9.1 Knowledge Base Management

- Add, edit, or archive scheme information cards

- Upload source documents (PDFs, URLs) for RAG indexing

- Preview how scheme data renders in the chatbot

- Set effective and expiry dates for scheme-specific content

## 9.2 Analytics & Insights

- Total queries per day / week / month (chart view)

- Top 20 most asked questions (keyword cloud + table)

- Scheme-wise query distribution (pie / bar chart)

- Average response satisfaction score (based on thumbs up/down)

- Unanswered or low-confidence query log for human review

- Language distribution of user queries

- Session export volume and frequency

## 9.3 Content Moderation

- Flagged response review queue

- Manual response override for specific query patterns

- Blocked keywords list management

- Emergency broadcast banner configuration (e.g., new scheme launch)

## 9.4 User Roles

| Role | Permissions | Assigned To |
| --- | --- | --- |
| Super Admin | Full access: deploy, configure, manage all features | NIC / Technical Lead |
| Content Manager | Add/edit/archive scheme knowledge base | DoSJE Content Team |
| Analytics Viewer | Read-only access to all analytics dashboards | Policy/PR team |
| Moderator | Review flagged queries, manage blocked keywords | Support Team |

# 10. Implementation Roadmap

| Phase | Duration | Deliverables | Milestone |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–4 | Requirements sign-off, UX wireframes, tech stack finalisation, cloud provisioning, knowledge base document ingestion | Design Approval |
| Phase 2 | Weeks 5–10 | Core chatbot engine, RAG pipeline, English Q&A for 17 schemes, basic chat history, floating widget | Alpha Release |
| Phase 3 | Weeks 11–16 | Export/import, source citations, suggested questions, scheme cards, admin dashboard v1, Hindi language | Beta Release |
| Phase 4 | Weeks 17–20 | 8 regional languages, accessibility audit, security testing, STQC audit, performance optimisation | UAT Sign-off |
| Phase 5 | Weeks 21–22 | Production deployment on NIC cloud, monitoring setup, staff training, launch communications | Go-Live |
| Phase 6 | Ongoing | Quarterly knowledge base updates, analytics review, new scheme additions, user feedback incorporation | Continuous Ops |

# 11. Risk Register

| Risk | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- |
| AI hallucination — incorrect scheme information | High | Medium | RAG architecture with curated source documents; confidence threshold filters; clear disclaimers for low-confidence answers |
| LLM API rate limits / downtime | High | Low | Fallback to static FAQ mode; multi-provider LLM routing with auto-failover |
| Knowledge base becoming outdated | Medium | High | Automated CMS sync webhooks; quarterly content audit; scheme update notification system for admins |
| Low adoption by citizens | Medium | Medium | Prominent placement on homepage; onboarding tour; helpline routing to chatbot; multi-language support |
| Data privacy concerns | High | Low | No PII storage in AI layer; DPDP Act compliance; transparent privacy notice; user data deletion option |
| STQC/GIGW audit non-compliance | High | Medium | Engage STQC early in UAT; build with WCAG 2.1 and GIGW 3.0 from Day 1 |
| Scope creep from stakeholders | Medium | High | Phased delivery with strict Phase 1 scope lock; change request process with DoSJE PMO sign-off |

# 12. Acceptance Criteria & Testing

## 12.1 Functional Acceptance Tests

- Chatbot correctly answers ≥ 95% of 200 pre-defined test questions across all 17 schemes

- Chat history persists across browser sessions and page refreshes

- Export generates a valid, correctly formatted PDF and JSON file

- Imported JSON successfully restores conversation context with full message fidelity

- Source citations are present in ≥ 90% of factual responses

- All 8 regional languages render correctly without character corruption

- Suggested questions appear on new session load and dynamically post-response

## 12.2 Performance Acceptance Tests

- Response time ≤ 3s for 95th percentile under 5,000 concurrent users

- Chat widget load time ≤ 1.5s on 4G mobile connection

- Zero critical or high OWASP vulnerabilities in penetration test

- 99.9% uptime over 30-day stabilisation period post-launch

## 12.3 User Acceptance Testing (UAT)

UAT shall involve three user groups: (a) DoSJE officials testing for factual accuracy, (b) NIC technical team testing for security and performance, and (c) citizen volunteers across 5 states testing for usability and language accuracy. UAT sign-off is required from the DoSJE Secretary's office before go-live.

# 13. Glossary

| Term / Acronym | Definition |
| --- | --- |
| MOSJE | Ministry of Social Justice & Empowerment, Government of India |
| DoSJE | Department of Social Justice & Empowerment |
| RAG | Retrieval-Augmented Generation — AI technique combining search + language generation |
| LLM | Large Language Model — AI model for natural language understanding and generation |
| NIC | National Informatics Centre — GoI's technology implementation arm |
| STQC | Standardisation Testing and Quality Certification — GoI tech audit body |
| GIGW | Guidelines for Indian Government Websites |
| WCAG | Web Content Accessibility Guidelines (W3C standard) |
| DPDP Act | Digital Personal Data Protection Act 2023 (India) |
| CMS | Content Management System |
| UAT | User Acceptance Testing |
| SC | Scheduled Caste — constitutionally recognised disadvantaged community |
| OBC | Other Backward Class |
| EBC | Economically Backward Class |
| DNT | De-notified Tribes |
| SAHAY | Smart AI Helper for Assistance & Yojana information (chatbot codename) |
| BRD | Business Requirement Document |
| API | Application Programming Interface |
| PII | Personally Identifiable Information |

# 14. Document Sign-off & Approval

This Business Requirement Document requires review and sign-off from the following stakeholders before development can commence. Sign-off constitutes approval of the scope, requirements, and approach defined herein.

| Stakeholder Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Secretary, DoSJE |  |  |  |
| Additional Secretary (IT & Digital), DoSJE |  |  |  |
| Director, National Informatics Centre (NIC) |  |  |  |
| Programme Manager, Digital Transformation |  |  |  |
| CISO / Information Security Officer |  |  |  |

Department of Social Justice & Empowerment | Ministry of Social Justice & Empowerment | Government of India

https://socialjustice.gov.in | Helplines: 14446 (NMBA) | 14566 (Atrocities) | 14567 (Senior Citizens)